CUSTOMER PORTAL Peel & Post Studio Product Roadmap · 2026 4 phases · 26 features · 8–12 build sessions

Overview

This roadmap covers every feature planned for the Peel & Post Studio client portal, sequenced by dependency and business impact. Features are grouped into four phases. Each phase builds on the last — completing Phase 1 is required before Phase 2 becomes useful, and so on.

| Phase | Name | Focus | Features | Sessions |
| --- | --- | --- | --- | --- |
| Phase 1 | Foundation | Core workflow: artwork → studio → payment → emails | 7 | 2–3 |
| Phase 2 | Efficiency | Speed & repeat business: templates, canned responses, reorders | 7 | 2–3 |
| Phase 3 | Operations | Operations: shipping, tax, refunds, reviews, annotations | 7 | 2–3 |
| Phase 4 | Growth & Analytics | Growth: analytics, mobile, win-back, loyalty, broadcasts | 6 | 2–3 |

✦ Sessions are estimates based on scope and complexity. Simpler features can be combined into a single session.

PHASE 1 Foundation — Make it usable for real customers

The portal is live but cannot process a real order end-to-end yet. Phase 1 closes that gap. Every feature here is a hard dependency for the phases that follow — you cannot take payment until you have a studio dashboard, and you cannot build a studio dashboard until artwork uploads exist.

Build order matters: Artwork Uploads → Artwork Guidelines → Studio Dashboard → Pricing Rules → Stripe Payment → Invoice → Emails

| # | Feature | What it does | Value |
| --- | --- | --- | --- |
| 1 | Artwork Uploads | Customers drag & drop files directly in the portal. Goes to Supabase Storage automatically. | Eliminates email attachments — your #1 pain point |
| 2 | Artwork Guidelines | Built-in checklist before upload — catches wrong DPI, missing bleed, wrong color mode before it reaches you. | Reduces back-and-forth on bad files |
| 3 | Studio Dashboard | Your view to see all customer orders, update statuses, upload proofs, and set final prices. | You can't process orders without this |
| 4 | Product Variants & Pricing | Rules engine: holographic costs more, rush adds 20%, 500+ units get a discount. Applied automatically at order. | Accurate pricing without manual calculation |
| 5 | Payment on Proof Approval | After customer reviews proof, they pay the confirmed final price via Stripe before it goes to print. | Revenue secured before production starts |
| 6 | Customer-facing Invoice | Branded printable receipt generated automatically after payment. Matches your aesthetic. | Professional finish, no manual invoicing |
| 7 | Automated Status Emails | Triggered email at every stage: order received, artwork needed, proof ready, payment confirmed, shipped, delivered. | Customers stay informed without you lifting a finger |

PHASE 2 Efficiency — Speed up your workflow

Phase 1 makes the portal functional. Phase 2 makes it fast. These features reduce the time you and your customers spend on each order — fewer back-and-forth messages, faster reorders, and smarter communication tools.

✦ Requires Phase 1 to be complete. Canned responses require the messaging system; order duplication requires a completed order history.

| # | Feature | What it does | Value |
| --- | --- | --- | --- |
| 1 | Template Library | You upload Illustrator / Photoshop templates. Customers download the right one for their product and size. | Fewer bad files, faster turnaround |
| 2 | Canned Responses | Save your most common messages. Send "your proof is ready" or "we need higher resolution" in one click. | Cuts messaging time significantly |
| 3 | Read Receipts | See when a customer has opened a message or viewed a proof. Know when to follow up. | No more guessing if they saw it |
| 4 | Auto-reply When Away | Set studio hours. Customers get an instant response outside those hours. | Sets expectations, looks professional |
| 5 | Order Duplication | One click to reorder with identical specs. Customer confirms and pays — no re-entering details. | Repeat orders take seconds |
| 6 | Delivery Address Book | Customers save multiple shipping addresses. Great for businesses that ship to multiple locations. | Removes friction for repeat customers |
| 7 | Discount Codes | Customers enter a code at order placement. Price adjusts automatically based on rules you define. | Supports promotions and wholesale deals |

PHASE 3 Operations — Run a tighter ship

These features handle the operational side of running a print shop — shipping, tax, refunds, and customer satisfaction. Most require payment (Phase 1) to be working first.

✦ Requires Phase 1 payment flow. Shipping label generation requires a shipping carrier account (USPS, FedEx, or UPS).

| # | Feature | What it does | Value |
| --- | --- | --- | --- |
| 1 | Shipping Label Generation | Generate and print shipping labels directly from the order. Address pre-filled from the portal. | Saves minutes per order, eliminates errors |
| 2 | Shipment Tracking Embedded | USPS, FedEx, UPS tracking displayed inside the portal. Customers never have to leave. | Fewer "where's my order?" messages |
| 3 | Tax Handling | Automatically calculate and display tax based on customer location at checkout. | Compliance without manual work |
| 4 | Refund Workflow | Built-in process for cancellations and partial refunds. Triggers Stripe refund and updates order status. | Clean, auditable process for edge cases |
| 5 | Customer Satisfaction | After delivery: one-click thumbs up/down with optional comment. Feeds into your studio dashboard. | Identify problems early, collect testimonials |
| 6 | Google Review Prompt | After a 5-star rating, a gentle nudge to leave a Google review. Triggered automatically. | Grows your reputation on autopilot |
| 7 | Proof Annotation | Customer clicks on the proof image and leaves a pin with a comment: "move this logo left". No ambiguity. | Faster, clearer revision rounds |

PHASE 4 Growth & Analytics — Scale the business

Phase 4 turns the portal into a growth engine. Analytics tell you what's working. Automated campaigns bring back customers who have gone quiet. Loyalty and referral systems turn happy customers into your best marketing channel.

✦ Requires Phases 1–3. Analytics require sufficient order history to be meaningful. Mobile optimisation can be prioritised earlier if needed.

| # | Feature | What it does | Value |
| --- | --- | --- | --- |
| 1 | Studio Analytics Dashboard | Revenue over time, most popular products, average order value, busiest months, average revision rounds. | Make better business decisions with real data |
| 2 | Mobile Optimised View | Full portal works on phone. Customers can approve proofs, pay, and message you from anywhere. | Removes approval delays when customers are on the go |
| 3 | Abandoned Order Follow-up | Customer started an order but didn't finish. Automatic reminder email after 24 hours. | Recovers lost orders passively |
| 4 | Win-back Campaigns | Automatically email customers who haven't ordered in 90 days with a personalised nudge. | Reactivates dormant customers without effort |
| 5 | Referral / Loyalty System | Return customers earn a discount after X orders. Referral codes give both parties a reward. | Turns happy customers into a growth channel |
| 6 | Broadcast Messages | Send an announcement to all customers at once — holiday closures, new products, price changes. | One action, every customer informed |

Next Build Session

The first three features of Phase 1 are ready to build now:

| # | Feature | Why first | Est. time |
| --- | --- | --- | --- |
| 1 | Artwork Uploads | Your #1 pain point. Every other feature is blocked until artwork can be received. | 1 session |
| 2 | Artwork Guidelines | Pairs with uploads — catches bad files before they reach you. | 0.5 sessions |
| 3 | Studio Dashboard | You need somewhere to see incoming artwork and manage orders before anything else. | 1.5 sessions |

✦ Ready to start whenever you are. Say "let's build" and we'll begin with artwork uploads.